**TEAM PLAN**

1. **Team members**

|  |  |  |  |
| --- | --- | --- | --- |
| **No.** | **Name** | **Student ID** | **Email** |
| 1 | Nguyễn Ngọc Phước | 19127519 | 19127519@student.hcmus.edu.vn |
| 2 | Phạm Nhật Quang | 19127257 | 19127257@student.hcmus.edu.vn |
| 3 | Trần Hoàng Minh | 19127213 | 19127213@student.hcmus.edu.vn |

1. **PLAN**
2. Week 1: Researching and Planning (20/12 – 26/12)

|  |  |  |  |
| --- | --- | --- | --- |
| **No.** | **Task** | **Member** | **Result** |
| 1 | Research on how to find seam | Nguyễn Ngọc Phước | 100% |
| 2 | Research on how to add seam | Phạm Nhật Quang | 100% |
| 3 | Research on how to remove seam | Trần Hoàng Minh | 100% |
| 4 | Weekly meeting | All members | 100% |

1. Week 2: Implementating (27/12 – 02/01)

|  |  |  |  |
| --- | --- | --- | --- |
| **No.** | **Task** | **Member** | **Result** |
| 1 | Research ways to add/remove seam  Implement sequential of add/remove seam  Implement parallel naive version of add/remove seam  Implement version 2 of parallel  Implement version 3 of parrallel  Implement version 4 of parrallel add/remove seam  Research on add multi-seam parallel (non-naive) (don’t have time to implement) | Nguyễn Ngọc Phước | 100% |
| 2 | Provide consultation about add seam | Phạm Nhật Quang | 100% |
| 3 | Provide consultation about remove seam | Trần Hoàng Minh | 100% |
| 4 | Weekly meeting | All members | 100% |

1. Week 3: Testing, Debugging and finishing reports (03/01 – 09/01)

|  |  |  |  |
| --- | --- | --- | --- |
| **No.** | **Task** | **Member** | **Result** |
| 1 | Debugging the kernel functions of finding, removing and adding seam | Nguyễn Ngọc Phước | 100% |
| 2 | Testing and taking screenshots | Phạm Nhật Quang | 100% |
| 3 | Finishing reports | Trần Hoàng Minh | 100% |
| 4 | Weekly meeting | All members | 100% |